## Slide 1: Status Update: S A F I R E
ASAUDIT Spring General Institutional Meeting
October 2016

## Slide 2
As of the end of September, all paperwork has been completed and submitted
Currently awaiting policy review – can take a long time :-(
Then existing members will vote on admitting us as a participant
Hopefully we’ll soon be the first African member of eduGAIN :-)
Notes: Whilst the paperwork has been submitted, we have not had any feedback at the time of this presentation. So it is actually difficult to predict timeframes, or even whether we’ll be successful. So this is cautiously optimistic.

## Slide 3: Policy development
In the absence of a reconstituted steering committee, have adopted a “rough consensus” model similar to the IETF
Thus far have considered
  Participation agreement
  Metadata Registration Practice Statement
  Attribute Release Policy
Also already drafted
  Key Management Practice Statement
  Privacy Statement
https://safire.ac.za/safire/policy/
Notes: The steering committee voted itself out of existence in early 2016, with the idea of reconstituting a new committee that had better cognisance of the de facto governance structure. See https://safire.ac.za/safire/governance/ for details.

## Slide 4: Website and branding
New version of the logo has been developed, now needs to be trademarked
Website has been been significantly re-worked and updated – new content
Will engage a design company to re-skin the website & brand the disco service
Notes: Uses of the old logo need to be removed/replaced as soon as the new logo is properly available. See https://safire.ac.za/technical/logos/

## Slide 5: WAYF Collaboration
Have signed a formal collaboration agreement with WAYF – the Danish identity federation
WAYF have already assisted with
  Introduction to global inter-federation
  Governance & policy ideas
  Architecture
  Software (PHPH, BIRK)
  Metadata management
Ongoing collaboration until the end of 2017
Notes: The collaboration agreement was one of the last things the outgoing steering committee endorsed.

## Slide 6: Architecture – roadmap
as at July 2016
Notes: Clear separation between hub/proxy and metadata handling – hybrid architecture from day one.
High availability for hub components.
Segregation of data.
Inheriting some software from WAYF.

## Slide 7: Architecture – first phase
as at July 2016
Notes: Basic building blocks, expansible.
Dropped SoftHSM for now to speed up deployment.

## Slide 8: Architecture
Dev-ops approach to deployment:
  Self documenting
  Separate dev/production environments
  Can be redeployed in the event of disaster
All non-sensitive config are in private GitHub repositories
Metadata registry is a Git repository
  Aggregator will take internal registry and produced signed feeds.
Notes: Using Ansible & Vagrant for deployment.
UK Access Federations still use Git as a metadata registry.
Don’t need to re-invent the git wheel – and GitHub provide off-site backup.

## Slide 9: Federation Status
Existing full-mesh federation in change freeze
Basic hub & spoke almost ready for deployment
Waiting on:
  Production VMs
  Branding
  WAYF’s assistance with IdP proxies
  Metadata
Will take on IdPs & existing services first
Notes: Branding will not stall deployment. IdP proxies need not. So the big thing is metadata.

## Slide 10: Transition Plan
Will run the full-mesh & hub-and-spoke federations in parallel until migration complete.
Before migrating, entities must
  Sign the participation agreement
  Comply with the Metadata Registration Practice Statement & metadata profiles
  Supply new metadata
So please get your IdM people to start reading these…
Notes: See https://safire.ac.za/technical/saml2/

## Slide 11: Questions?